## Test Plan: ATM Console System

Project: C++ Console-based ATM Simulator

Version: 1.0

Date: March 31, 2026

### 1. Introduction

This Test Plan describes the testing strategy and approach for the ATM Console System. The goal is to ensure the system meets all functional and non-functional requirements specified in the SRS and adheres to the architectural design depicted in the UML Class and Sequence diagrams. In addition, evaluating the product quality and identifying key defects.

### 2. Objectives

- To verify all functional requirements specified in the SRS, including user authentication, withdrawal, deposit, view balance, and transaction log viewing.

- To ensure data persistence between sessions on JSON file.

- To provide confidence in transaction logging accuracy after each transaction.

- To evaluate system response and ensure that it’s under 1 second.

- To assess system’s business logic reliability in boundary and exceptional conditions.

- To verify that console prompts, messages, and outputs conform to the required usability and display behavior specified in the SRS.

### 3. Scope

### The testing scope for this project includes system testing, integration testing, static testing, dynamic testing and acceptance testing.

### Static review and dynamic execution of all project-owned modules are included in scope, but external libraries are excluded from testing.

### Network-related performance testing is excluded.

### 4. Risks Analysis

- Data corruption in the JSON file due to unexpected termination during write operations.
Likelihood: Medium
Impact: Critical

- Failure to validate negative withdrawal amounts, leading to invalid balance updates.
Likelihood: High
Impact: Critical

- Failure to validate non-numeric input for card number or PIN fields.
Likelihood: High
Impact: Critical

- Data inconsistency between account balance and transaction logs.
Likelihood: Medium
Impact: High

- Incorrect conversion between program objects and JSON storage.
Likelihood: Medium
Impact: Critical

### 5. Test Items

### The following artifacts will be subject to testing:

- Source Code: All C++ modules (approximately 5-6) including ATMEngine, ATMConsole, BankAccount, and AccountsDatabase.

- Database File: The accounts_db.json file used for persistence.

- Documentation: The Software Requirements Specification (SRS) and UML Design diagrams (Class and Sequence) for static review.

### 6. Features to be Tested

#### 6.1 Functional Features

- User Authentication: Verification of 16-digit card numbers and PIN matching.

- Main Menu Navigation: Correct display and routing of the five primary options.

- Balance Inquiry: Accurate retrieval and display of the balance attribute from the BankAccount object.

- Cash Withdrawal: Logic for fund verification, balance subtraction, and transaction logging.

- Cash Deposit: Logic for balance addition and transaction logging.

- Transaction Logs: Retrieval and display of date, type, and amount for account history.

#### 6.2 Non-Functional Features

- Usability: Clarity of console prompts and structured output.

- Security: Masking or handling of PIN entry and ensuring PINs are not easily compromised.

- Reliability & Persistence: Successful file I/O operations using the nlohmann/json library and graceful handling of missing files.

### 7. Approach (Testing Strategy)

### 7.1 Test Types

- Static Testing: Conduct Technical Review of the SRS and C++ source code to identify logic flaws or deviations from the UML design before execution and to verify that design constraints are met.

- Dynamic Testing: Execute the compiled program with specific test data to validate behavior against requirements FR-MM-01 through FR-TL-01 .

### 7.2 Levels of Testing

- Unit Testing:

  - What: Individual classes

  - Technique: White-Box Testing (Statement and Branch coverage).

- Integration Testing:

  - What: Interaction between Modules and the nlohmann/json library to ensure data flows correctly from the JSON file to the objects and vice versa.

  - Technique: Black-Box Testing focusing on interface integrity.

- System Testing:

  - What: The entire ATM Console application from card entry to exit. Console Prompts and Messages.

  - Technique: Black-Box Testing (Functional testing based on SRS requirements).

### 8. Item Pass/Fail Criteria

- Pass: The system performs the function as described in the SRS (FR-MM through FR-TL) and the JSON database reflects the change correctly.

- Fail: Any deviation from the SRS, such as:

  - Allowing withdrawal with insufficient funds.

  - Failing to update the JSON file after a deposit.

  - Accepting a card number not equal to 16 digits.

### 9. Testing Enter/Exit Criteria:

## 9.1. Entry Criteria

Before testing can begin, the following conditions must be met to avoid wasting resources on an unstable system:

- Completion of Development: All 5-6 C++ modules (ATMConsole, ATMEngine, BankAccount, etc.) must be coded and compile without errors.

- Availability of Test Artifacts: The Test Plan and Test Case Specifications must be documented and reviewed.

- Database Setup: A valid accounts_db.json file must be created with at least two sets of test data (valid card numbers and PINs) .

- Environment Readiness: A C++11 (or later) compiler and the nlohmann/json library must be correctly configured in the development environment.

- Successful Static Review: The source code must have passed a basic walkthrough to ensure it follows the logic depicted in the Sequence Diagram.

## 9.2. Exit Criteria

Testing for the ATM Console System is considered complete when the following benchmarks are reached:

- Requirement Coverage: 100% of the functional requirements (FR-MM-01 through FR-TL-01) have been executed and passed .

- Bug Resolution: All "Critical" and "High" severity defects (e.g., balance not updating in JSON, or unauthorized access) are fixed and verified.

- Persistence Validation: Every balance-changing transaction has been verified to correctly write back to the accounts_db.json file.

- Constraint Adherence: The final codebase is confirmed to be under the 1000-line limit and distributed across the planned modules.

- Performance Benchmark: All local operations (retrieval and file writing) consistently respond in less than 1 second.

- Documentation Finalization: The Test Log and Defect Reports are completed and signed off by the lead developer or tester.

### 10. Test Deliverables

- Test Plan (this document).

- Test Case Specifications.

- Reviews

- Test Log / Execution Report.

- Defect Reports.

### 11. Environmental Needs

- Hardware: Standard PC capable of running C++ console applications.

- Software: C++ compiler (C++11 or later).

- Libraries: nlohmann/json library integrated into the source folder.

- Data:  A pre-populated accounts_db.json file containing at least two test accounts with known card numbers (16 digits), PINs, and balances to verify authentication and transaction logic